PART 2 PROJECT PROPOSAL - Proof of Concept - IHO & IALA collaboration to Demonstrate Interoperability of S-101 and S-125 at Sea Using Wireless Updating via 4G/5G Telecoms Links

Summary of project objectives: To support navigational safety by carrying out supplementing of the S-101 ENCs using varying sizes of S-124 Navigational Warnings and S-125 Marine AtoN dataset, including overlays and updating via 4/5-G telecommunications means. Project Deliverables - Test results from S-124 Navigational Warnings and an S-125 Marine AtoN Information overlap for the same AtoN on S-101 ENC. To evaluate that the S-124 NW should take priority over the S-125 AtoN Information. - Operate an S-124 NW and S-125 Marine AtoN in S-100 testbed system considering the S-98 interoperability. - Test results of interoperability between S-124, S-125 and S-101 as interleaving and overlaying which was agreed from the joint IHO/IALA workshop (September 2022). - Results on suitability of AtoN status symbols in S-125 marine AtoN product specification considering other symbols in ENC, and S-124 NW. - Test results of technical specifications for the provision of AtoN information service to end-users in terms of e-Navigation maritime service.

Practical relevance to Hydrographic Community/Industry: - Supporting navigational safety by using varying sizes of S-101, S-124 and S-125 dataset, including overlays. - Assessment of service S-124 and S-125 datasets via 4/5-G telecommunications means. - Assessment and better understanding of interoperability between S-124, S-125 and S-101 as interleaving and overlaying. - Identify any possible gaps in order to assist ECDIS OEMs to understand and check the suitability of AtoN status symbols in S-125 marine AtoN product specification. - Identify and test the technical specification for the provision of AtoN information service in e-Navigation maritime service.

Members of Project team Dr. Sewoong OH, IALA ARM’s S-102 Task Group Leader and Principal Research Engineer, Korea Research Institute of Ships and Ocean (KRISO) Mr. Eivind Mong, Chair, Nautical Information Provision Working Group (NIPWG), IHO, Adviser to Project Mr. Lee Weng Choy, Maritime and Port Authority (MPA) of Singapore 4 Research Scientists from KRISO - Dr. Junhyuk Jang, Principal research engineer, KRISO - Dr. Dongwoo Kang, Researcher, KRISO - Ms. Yunjee Kim, Researcher, KRISO - Mr. Gyeongmin Jo, CEO, Bluemap - Mr. Hyodong Seo, Head, Bluemap - Ms. Taehee Kim, Senior researcher, Bluemap 3 Cartographers from MPA Team leader: Dr. Sewoong OH, Korea Research Institute of Ships and Ocean (KRISO) – Team Leader

Collaborator information: MPA will provide vessel and connectivity for 4/5G Telecommunications network. Project schedule

Summary of project cost No cost to the IHO-Singapore Lab. Self-funded by participating agencies will provide following support for the Sea Demonstration. South Korea – 5 x Researchers (3 from KRISO and 2 from BLUEMAP), including software and hardware Singapore - Providing vessel, S-101 ENC of test bedding area, 3 x engineers and 4G/5G telecommunication links

Other source of funding (Have you attempted, applied for or obtained any other form of incentives/funding for this project or any similar project) NIL

Do you require a Workspace at IHO Lab? If so please provide: Work area needed at the Lab: space for the hosting server (physical or virtual) - 2 desks space for workstations Declaration by applicants: We the Applicants hereby declare that the information provided in this Application form, including the supporting documents attached hereto, are true and correct. We have read and understood the terms set out herein, including the Terms of Funding and we agree to be bound thereby. Name of Applicant: Dr. Sewoong OH, IALA ARM’s S-102 Task Group Leader and Principal Research Engineer, Korea Research Institute of Ships and Ocean (KRISO) Date: 21st Nov 2022

Appendix 1

PROJECT TEAM LEADER AND MEMBERS

Please provide the following details below: A) Name: Dr. Sewoong Oh B) Designation: Principal Research Engineer C) Education / Professional Qualifications: Industrial system engineering, PhD D) Department: Maritime Safety and Environmental Research Division E) Organisation: Korea Research Institute of Ships and Ocean (KRISO) F) Postal Address: (34103) 32, Yuseong-daero 1312 beon-gil, Yuseong-gu, Daejeon, Republic of Korea G) Tel No.: +82-42-866-3692, +82-10-2692-5125 H) Email Address: osw@kriso.re.kr Please provide details of Research, Scientists and Engineers (RSEs) participating in the project, indicate the Names, whether Existing/New hire.

Maritime & Port Authority of Singapore (Hydrographic Department)

| A) | Name | Lee Weng Choy |
| --- | --- | --- |
| B) | Designation | Deputy Chief Hydrographer |
| C) | Education / Professional Qualifications | Degree |
| D) | Department | Hydrographic Division |
| E) | Organisation | Maritime and Port Authority of Singapore |
| F) | Postal Address | 7B Keppel Road #20-00 (S 089055) |
| G) | Tel No. | 65-63252031 |
| H) | Email Address | Lee_Weng_Choy@mpa.gov.sg |