## Slide 1
Work Item G
Clarify support for current and future Trusted Nodes
Report to CSBWG Intersessional
Virtual Meeting
15 October 2024
By Guillaume Morissette
Work Item G Lead

## Slide 2: Work Item Team Members
Guillaume Morissette
Brian Calder
Colin Thompson
Giuseppe Masetti Please contact Guillaume Morissette if you have an interest in joining the Project Team.

## Slide 3: Work Item Background & Purpose
The current state of affairs with regards to CSB-oriented software is based around the building of a solid value proposition to CSB stakeholders. As such, multiple value-added scenarios and processing tools are being developed to support the deployment of trusted nodes, such as automated processing pipelines, satellite-derived bathymetry calibration, seaway monitoring, and more.

## Slide 4: Progress Since CSBWG15
Work Item | Title | Priority H-high M-med L-low | Next milestone | Start Date | End Date | Status P-planned O-ongoing C-completed S-Superseded | Remarks
G-1 | Release of CSB uncertainty model article | H | Finish comparative analysis of various dataloggers | June 2024 | January 2025 | O | A draft is available upon request
G-2 | Release of CSB toolkit / uncertainty model open-source reference implementation | H | Gather feedback on beta release | January 2024 | October 2024 | C | A reference implementation is available here: https://pypi.org/project/csbtoolkit/

## Slide 5: Reporting
An uncertainty model is being reviews for publication in the IHR
A toolkit with the model and various CSB tools is in pre-release

## Slide 6: Reporting
An IHR article detailing a CSB-specific uncertainty model is under way The proposed model captures the subtleties of CSB data acquisition and processing, while providing a quantitative baseline for assessment of CSB data quality. It also provides a comparative analysis for different dataloggers to highlight the value in the diversity of offerings in terms of datalogging and software solutions.

## Slide 7: Reporting
A CSB toolkit containing reference implementations is now available The toolkit contains basic CSB-oriented geomatics functionality required from trusted nodes such as:
Georeferencing soundings using a robust model (ERS)
Motion compensation
Uncertainty model based on position, attitude, offsets, and depth
https://pypi.org/project/csbtoolkit/

## Slide 8: Planned Activities
Publication of a reference model in the IHR
Get feedback on the use of our CSB toolkit
Collaboration with VBI and other software projects who have done considerable advances on other aspects of CSB
Discuss overlap with WI.C and WI.H
  Outlier detection
  Uncertainty model