MSDIWG-9-10C

IHO Marine Spatial Data Infrastructures Working Group (MSDIWG)

DRAFT WORK PLAN 2021–2024

MSDI Tasks

| A | Communication and dissemination |
| --- | --- |
| B | Operational - Data sharing and management |
| C | Policies and governances – RHC. (Ensure that MSDI is a standing agenda item for RHCs’ meetings (IHO Res 2/1997, as amended, refers)) |
| D | Standards (OGC and HSSC) |
| E | Innovation – Future perspectives (2021 - 2030) |
| F | Training and education |
| G | Maintain and extend the publication IHO MSDI C-17 (IHO Task 3.9.2.1 refers) |
| H | Conduct annual meetings of MSDIWG, arranged back to back with 1-day MSDI Open Forum (IHO Task 3.9.1 refers) |
| No | Work item | Priority H-high M-med L-low | Milestones | Start Date | End Date | Status P-planned O-ongoing C-completed | Responsible / contact person(s) | Related Pubs / Standard | Remarks |
| A.1 | Implement MSDI and MSP Maturity Assessments (national and regional) to enable consistent reporting from MS through RHC to IRCC. | H | Evaluate available template’s Decide on template. Promote template to use. Send out template to MS for national Maturity Assessments | 2021 | 2023 | P | USA (NGA) Chair |  |  |
| A.2 | IHO Strategy Goal 2.1. Build a portal to support and promote regional and international cooperation in marine spatial data infrastructures (MSDI). | H | Investigate the different possibilities Gather information and evaluate IHO MS user needs Prepare a proposal for IRCC approval Build a portal | 2021 | 2024 | P | IHO Sec. Chair Vice Chair NGA Norway |  |  |
| A.3 | Develop MS or RHC relevant Case Studies. Ref: C2 (Investigate if it is possible to engage the RHC MSDI ambassadors) | M | Baltic Region Brazil East Asia Region | 2021 | 2023 | P | Denmark Brazil Korea |  |  |
| B.1 | Create an implementation guide “roadmap” template for MSDI, at national and/or regional level. (IGIF Implementation Guide, Strategic Pathway 1 to be considered.) | H | Gather information Compile information Publish template for implementation | 2021 | 2023 | O | USA, (NGA) IIC ESRI |  |  |
| B.2 | Identify core data for input to MSDI to support multiple applications [Ref: B1] Ref. to IGIF and IGIF W. and OGC Concept development study. | M | Marine Cadastre Emergency Response Coastal Zone Management | Mar 17 | 2023 | O | Chair/V. Chair |  |  |
| C. 1 | Alignment with UN-GGIM IGIF and IHO MSDI C-17 | H | Compare the two foundation concepts Define the HO perspective Propose changes to C-17 | 2021 | 2022 | P | Chair/V. Chair NGA |  |  |
| C. 2 | Cooperation with RHC MSDIWG | H | Identify and list RHC MSDIWG MS, Chairs RHC MSDIWG and MSDI RHC Ambassadors Create procedures for cooperation | 2021 | 2024 | P | Chair IHO Sec. |  |  |
| C.3 | Develop a governance model for MSDI | M | Deliver best practice governance models to BoK (Ref: B1) IGIF Implementation Guide, Strategic Pathway 1 to be considered. | 2017 | 2023 | O | Denmark USA (NGA) |  |  |
| C.4 | Data Sharing and Publishing Licence | M | Provide updated licensing models and templates as ‘best practice’ to MSDI BoK | 2018 | 2024 | O | NZ, USA, OceanWise, Indonesia, Malaysia ESRI |  |  |
| D.1 | Identify relevant standards to support MSDI implementation and operation. Ref: B1. | H | Provide annual reports to IRCC and HSSC | 2021 | 2024 | O | OGC Marine DWG |  |  |
| D.2 | Assess the suitability and shortcomings of standards in supporting data interoperability. | M | Identify standards relevant to bathymetry (Ref: D1) Marine Cadastre Oceanography Opportunities with HSSC/S-100 during decade of implementation. (To identify the best opportunities to use S-100 in MSDI as well as interoperability with OGC API Standards.) | 2018 | 2024 | O | OGC Marine DWG Portugal Chair |  |  |
| D.3 | Cooperate with the OGC MSDI Pilot | M | Participate in and Promote the OGC Pilot Project Assess output from the OGC Pilot Evaluate relevance and implications from a HO perspective Take (appropriate actions as necessary | 2021 | 2023 | O | Chair |  |  |
| E.1 | Identify and report on the future trends affecting MSDI e.g. autonomous platforms, standards, big data, cloud, internet of things and artificial intelligence. | M | Information gathering (Horizon Scanning) Publish White Paper (inc: PPP) | 2018 | 2024 | O | ESRI OceanWise USA Portugal Caris |  |  |
| E.2 | Establish an IHO MSDI Vision for 2030. | L | Prepare draft Position Paper (“think piece”) to include technologies, methodologies, sustainability Align with other Visions Align with IHO Strategic Roadmap for S-100 | 2018 | 2023 | O | Chair IHO Sec. OceanWise UK US (NGA) |  |  |
| E. 3. | Identify challenges, options and solutions in relation to data security and integrity from a HO MSDI perspective | M | Information gathering (Horizon Scanning) Reporting to IHO MSDIWG Evaluate input to C-17 and IHO bodies/WG Investigate possibilities with Blockchain based system for assuring data integrity. Take appropriate actions as necessary | 2021 | 2023 | P | Chair V. Chair IIC |  |  |
| E. 4. | Corporation with IHO-Singapore Innovation and Technology Laboratory | M | Identify the different IHO MS user needs with relation to future trends affecting MSDI (E.1) Discuss how IHO MS can participate in the work of IHO innovation lab Report back to IHO MS | 2021 | 2024 | O | V. Chair IHO Sec. |  |  |
| F.1 | Develop and maintain training syllabi | M | Review and update in line with relevant developments, methods and content | 2018 | 2022 | O | Denmark IIC |  |  |
| F.2 | Support development and delivery of e-learning platforms | L | Coordinate activities with East Asia (KHOA) Coordinate with E-learning PT. Compile list of existing e-learning modules relevant to MSDI | 2018 | 2023 | O | Esri OceanWise KHOA Chair IHO Sec. |  |  |
| F.3 | Develop a MSDI communications plan for MSDI BoK | M | Identify the need, audience and focus Report findings Deliver Plan | 2018 | 2022 | P | IHO Sec. NZ(LINZ) Netherlands US (NOAA) |  |  |
| G.1 | Maintain IHO publication C-17 to reflect developments in ICT, Content, Standards and Governance of MSDI. V2.0 now approved by IRCC | H | Manage content Create a Wiki Request IRCC remove document from IHO Res: 2/2007 On-line dynamic content | 2017 | 2022 | O | OceanWise ESRI USA/NGA Denmark Germany Portugal |  |  |
| G. 2 | Update C-17 in accordance with BX (UN-GGIM/IGIF) | H | Create a C-17 drafting team Identify the need for changes Evaluate the structure of C-17 with IHO MSDIWG members. To send out a questionnaire to IHO MS and RHC’s. Update C-17. | 2021 | 2023 | P | Chair NGA |  |  |
| H.1 | Conduct 2019 -21 meetings of MSDIWG, arranged back to back with MSDI Open Forum, OGC Marine DWG and UN-GGIM MGI WG meeting. 2021 – Singapore 2022 -? 2023 -? 2024 -? | H | Date and venue defined Logistics in place Open Forum program defined Develop content for DWG workshops | 2017 | 2024 | O | MSDIWG Management Group (Chair/Vice Chair, IHO Sec.) |  |  |