Release history for the document

| Date | Comments |
| --- | --- |
| 21-01-20 | Template - first version |
| 21-02-17 | Inputs from meeting with DQWG Chair (Rogier Broekman), Hans Engberg and Patrik Nilsson from the Swedish Maritime Administration |
| 21-03-18 | New risk added + proposition for Responsability |

Purpose

To manage risks and opportunities of the development of S-101 to the operational version 2.0.0 according to the ISO 9001 principles (6.1).

Responsibility

S-101 Project Control Officer (PCO)

Risks

|  |  |  |  |  | If Evaluation = high or medium |
| --- | --- | --- | --- | --- | --- |
| Description | Origin | Impact | Evaluation* | Date of review** | Actions to reduce risk | Resp. For action | Effectiveness of the action |
| lack of available human ressources | internal | Delay in S-101 Ed 2.0.0 | high |  | -Raise awareness among MS on the importance of allocating the necessary resources -Organize regular remote meetings to maintain a good level of participation -Escalate resource issue to HSSC chair | HSSC S-101 chair /DQWG chair /NCWG chair S-101 chair | Targeted communication to MS Remote meetings organized |
| Delay to draft & validate the different components mandatory for TRL 2,3,4 | internal |  |  |  | implement a regular and shared monitoring of actions | S-101 PCO | GANTT diagram |
| Delay in reviewing S-101 (FC, Encoding Guide, DQ Checks) Ed 1.n.n | internal |  | medium |  | Harmonize timeframe, program reviewing & allocate ressources | DQWG chair S-101 PCO | GANTT diagram |
| Delay in reviewing portrayal catalog | internal |  |  |  | Harmonize timeframe, program reviewing & allocate resources | NCWG chair S-101 PCO | GANTT diagram |
| Inconsistencies in Feature catalogue between S-101 and S-1xx | internal |  | high |  | Cross check review | DQWG chair | Cross check review reports |
| Delay in publishing, endorse and approve S-100 Ed 5.0.0 | external |  | medium |  | Monitor S-100 timeline | HSSC | Meeting deadlines for S-100 Ed 5.0.0 |
| S-1xx test data sets not available | external | Impossibility to achieve TRL 4 (interoperability tested / S-98 PS) | high |  | Plan the release of data sets | S-100 chair | Test Data sets available |

*Evaluation = high / medium / low	** to be reviewed at least annually

Opportunities

| Description | Benefits | Actions (to seize opportunities and limit risks) | Responsable | Deadline | Effectiveness of the action |
| --- | --- | --- | --- | --- | --- |
| Participation in the various Uses Cases organised in collaboration with the OEMs | Integrate feedbacks during development | Promote Uses cases | HSSC | - | Positive feedback from OEM Meeting deadlines (no extensive re-testing due to late consideration of feedbacks) |

Performance indicators of S-101 PS process

| Progress on milestones from S-101 Ed 1.0.0 to Ed 2.0.0 |
| --- |
| Goal | Monitor progress to meet deadlines |
| Measurement field | Milestones Edition 2.0.0 approved by december 2023. Need to add some intermediate milestones |
| Method and presentation of results | GANTT Diagram |
| Update periodicity | 6 months |
| Accountable | S-101 Project Control Officer |

GANTT Diagram

- Need to define pertinent milestones and level of granularity for sub-tasking, first draft (see xls file)