Release history for the document

| Date | Comments |
| --- | --- |
| 21-01-20 | Template - first version |
| 21-02-17 | Inputs from meeting with DQWG Chair (Rogier Broekman), Hans Engberg and Patrik Nilsson from the Swedish Maritime Administration |
| 16-08-21 | Update to refelect decisons made at ISO 9001 cell focus group VTC meeting on 12AUG2021. |
| 16-11-21 | Update to refelect decisons made at ISO 9001 cell focus group VTC meeting on 16NOV2021. |
| 03-03-22 | Update to refelect decisons made at ISO 9001 cell focus group VTC meeting on 03MAR2022. |

Purpose

To manage risks and opportunities of the development of S-101 to the operational version 2.0.0 according to the ISO 9001 principles (6.1).

Responsibility

To be defined

Risks

|  |  |  |  |  | If Evaluation = high or medium |
| --- | --- | --- | --- | --- | --- |
| Description | Origin | Impact | Evaluation* | Date of review** | Actions to reduce risk | Resp. For action | Effectiveness of the action | Action taken and date |
| Lack of available human resources | internal | Delay in S-101 Ed 2.0.0 | High | Mar 2022 | -Raise awareness among MS on the importance of allocating the necessary resources | HSSC | Targeted communication to MS | Chair action PLANNED S-101PT Letter 5 of 2021 sought volunteers and indications of capacity. (YYYYMMDD) |
|  |  |  |  |  | -Organize regular remote meetings to maintain a good level of participation | S-101 chair /DQWG chair /NCWG chair | Remote meetings organized | ONGOING Schedule of regular meetings to be set out in Jan 2022. |
| Delay to draft & validate the different components mandatory for TRL 2,3,4 | internal |  |  | Mar 2022 | implement a regular and shared monitoring of actions | S-101 chair | GANTT diagram | PLANNED for Q1-Q2 2022 chair team/ISO cell meet monthly to review progress. |
| Delay in reviewing S-101 (FC, Encoding Guide, DQ Checks) Ed 1.n.n | internal |  | Medium | Mar 2022 | Harmonize timeframe, program reviewing & allocate resources | DQWG chair | GANTT diagram | PLANNED: DQWG subWG to conduct cross check of FC with S-101 FC when version 1.0.2 becomes available (April 2022) |
| Delay in reviewing portrayal catalog | internal |  | Low | Mar 2022 | Harmonize timeframe, program reviewing & allocate resources | NCWG chair | GANTT diagram |  |
| Inconsistencies in Feature catalogue between S-101 and S-1xx | internal |  | High Medium | Mar 2022 | Cross check review | DQWG chair | Cross check review reports | PLANNED: DQWG subWG to conduct cross check of FC with S-101 FC when version 1.0.2 becomes available (April 2022) |
| Delay in publishing, endorse and approve S-100 Ed 5.0.0 | external |  | Medium | Mar 2022 | Monitor S-100 timeline | HSSC | Meeting deadlines for S-100 Ed 5.0.0 | N/A |
| Overreliance on external support for the implementation and maintenance of the S100 GI Registry | External |  | High | Mar 2022 | IHO to enter in more formal arrangements with KHOA in order to be able to influence requirements and UAT. It may require financial investment. | HSSC | IHO can influence design and functionalities of the IHO managed S100 GI Registry. IHO staff performs UAT and approves the release of enhancements and/or new versions. | IHO Secretariat to organize external audit on the efficient management of relevant third party tools used to support the S-100 infrastructure (i.e GI Registry, FC tool). |
| Overreliance on external support for Test bed tools development and maintenance | External |  | Medium | Mar 2022 | IHO to enter in more formal arrangements with key stakeholders in order to guarantee the existence of S100 prototype tools to guarantee the continuous and comprehensive testing and development of different S100 products and their display and performance in navigation systems. It may require financial investment. | HSSC | S1nn Project Teams have access to testing tools to support the timely testing and development of products all the way until they reach their operational status. | IHO Secretariat to organize external audit on the efficient management of relevant third party tools used to support the S-100 infrastructure (i.e GI Registry, FC tool). |

| Insufficient clarity in the DF-ECDIS performance. | Internal |  | High Medium | Mar 2022 | Approve and publish clear guidelines | HSSC | S-101PT is able to progress or delay the development and implementation of new proposals in a timely manner. | Dec 2021 PT members are engaging with work and seeking to develop clarity on to what extent S-101 presentation can differ from S-52. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

*Evaluation = high / medium / low	** to be reviewed at least annually

Opportunities

| Description | Benefits | Actions (to seize opportunities and limit risks) | Responsible | Deadline | Effectiveness of the action |
| --- | --- | --- | --- | --- | --- |
| Participation in the various Uses Cases organised in collaboration with the OEMs | Integrate feedbacks during development | Promote Uses cases | HSSC | - | Positive feedback from OEM Meeting deadlines (no extensive re-testing due to late consideration of feedbacks) |
| Establish long term mariners review service agreement with IHO-Singapore Innovation laboratory in support of proposed new S-101 ECDIS portrayal and performance requirements in both, DF-ECDIS and post S-57 ENC retirement. | Objective, transparent and user driven process to accept/discard proposals related to the look and behavior of S-101 ENCs and the performance S-100 ECDIS. | Prepare and stablish long term support task with clear workflows and agreed timeframes for reporting findings and recommendations. Action S-101PT8-11 also refers. | IHO Sec. | March 2022 (?) | Request are processed within agreed timeframes. |

Performance indicators of S-101 PS process

| Progress on milestones from S-101 Ed 1.0.0 to Ed 2.0.0 |
| --- |
| Goal | Monitor progress to meet deadlines |
| Measurement field (KPI) | Milestones Submit Edition 1.1.0 for S100WG Approval by December 2022 Submit Edition 2.0.0 for HSSC Endorsement by May 2024 |
| Method and presentation of results | GANTT Diagram |
| Update periodicity | 3 months |
| Accountable | To be defined |

GANTT Diagram

Currently managed in MS Project

# Comments

Given the time to conduct testing of1.1.0 and to prepare 2.0.0 May 2024 does not seem a realistic timeframe at this stage. Although possible insufficient time will exist for trials and end user input.